# EP Project Scoping Document

## Preliminary Remark

This document is based on the requirements and results of the respective scoping workshop (<date> <location>).

## General Scope

The project succeeds a successful Proof of Concept at ECO Ltd carried out in xxx.xxxx. The aim is the establishing of an SAP Enterprise Portal infrastructure. The portal platform is to be used as the common user interface for the relevant existing IT applications and content sources.

## Content Scope

The following basic content scenarios are to be established:

- Integration of the productive Business Intelligence system. The portal content is to support the respective controlling tasks of cost center managers.

- The XX Groupware is to be integrated into the portal using the existing WEB Frontend of the XX Product.

  - The  SAP Employee Self Services Business Package is to be implemented and connected with the existing SAP HR System.

The processes and functions to be accessible by the portal in question have to be defined in a more detailed content program and during the projects blueprint phase.

The project’s scope is limited to the technical integration of the required content and the establishing and structuring thereof within the portal platform. It is not part of the project’s scope to implement and develop reports or functions within the content providing systems (backend systems). This would required enhanced scoping.

## Technical Scope

The project includes the setup of the required portal landscape and its components. The landscape has to be derived from the following raw indicators:

- xxxx named/concurrent users

- xx portal availability requirement

- Initial sizing results

The portal platform should also meet the defined (-> document link) user management and security requirements.

## Portal Branding

The portal look&feel will be adapted to ECO-specific requirements. The adaptation should be based on SAP’s standard templates.

The project’s scope does not include basic changes of the portal layout structure, which would required development-based modifications of the portal platform.

## Portal Operation

An aim of the project is to enable the responsible ECO employees by transferring technical portal know-how to them. This should allow them to carry out required portal operation and content management procedures.