ECO Ltd.

Project Charter

Enterprise Intranet Project

1.	Introduction	2

1.1.	Background	2

1.2.	Business Needs	2

1.3.	Priority	3

2.	Project Overview	3

2.1.	Project Objectives	3

2.2.	Project Scope	4

2.3.	Project Deliverables	5

2.4.	Project Time Frame	6

2.5.	Deployment & Maintenance Strategy	6

2.6.	Project Benefits	7

2.7.	Project Assumptions	8

# Introduction

## Background

ECO Headquarters and affiliates maintain no fewer than 35 sites to communicate general business information and many more to communicate specialist business information.  In order to do so, ECO affiliates and business functions have invested considerable time and resources in Intranet development.  Like most companies, ECO’s Intranet efforts were largely decentralised along affiliate, region, and/or business function lines, and as a result, ECO deployed a wide range of technologies and standards to deliver the Intranet.

Although ECO’s approach provided quick initial growth, it resulted in the current situation where ECO’s Intranet is unorganised and fragmented.  The lack of management around Intranet content has caused the problem wherein useful information is drowned in a sea of redundant content.  In Lausanne HQ alone, there are over 400,000 pages of content, 50% of which has not been updated in the past 12 months.  The global clutter of sites and content make the Intranet difficult to navigate or search, meaning users become frustrated and even good information is lost.  The absence of global standards limits the Intranet’s ability to reliably communicate important information and frustrates users.

This business case proposes a new Enterprise Intranet whereby ECO uses web technologies to promote communications and information sharing throughout the enterprise rather than limiting these by traditional organization boundaries.  Upon completion, the Enterprise Intranet will apply a consistent visual identity to all web content, facilitate internal web communications, and provide logical and consistent navigation and search to web-based information and resources throughout ECO. Furthermore, it will reduce redundancy of information by defining content management processes and deploying a content management tool that will control the lifecycle of all content published on the Intranet. Finally, the Enterprise Intranet project will reduce cycle time and effort for developing and deploying new sites and content by centralising Intranet and IT infrastructure services.

As identified in the Information Management strategy, bridging the gap between the current environment and ECO’s strategic need to communicate will require improving the processes, systems, and behaviours associated with how ECO develops, organises, maintains, and presents its information assets.  As the access point for ECO’s information web assets, the Enterprise Intranet is the first deliverable of Information Management.

## Business Needs

ECO has traditionally relied on personal networks and one-on-one interaction to communicate business information through a rigid hierarchy of affiliates, regions, and Headquarters.  ECO is now transitioning to a flatter business model that will limit the practicality and effectiveness of these methods.  The Enterprise Intranet will provide a framework for employees to communicate authoritative business information across time zones and physical distance.  Major business needs are to

- Represent ourselves as “one company – one voice” to reinforce employee membership of a single ECO entity.  ECO will develop common branding for its Intranet content to permit a consistent presentation of disparate content and information sources.  The Intranet identity will differ somewhat from the Internet identity since it will use product imagery to represent the business.  However, it is recommended that ECO consider some re-use of the templates developed for the Public Internet Project to reduce costs.

- Improve internal corporate and HR communications to the affiliates, global functions, and the EMT.  ECO operates in approximately 80 countries and employees can access the Intranet from nearly all company locations.  Today it is difficult to ensure employees have equal access to corporate communications and authoritative business information due to the loose integration between ECO Headquarters and affiliate local sites.  The Enterprise Intranet will provide linkages between global function and affiliate function information.  Specifically, the Enterprise Intranet will reserve space on the affiliate local sites for global business function information, such as objectives, strategies, structure, and staffing.  Note: It is recommended that affiliates make Intranet enabled workstations available to all ECO workers—desktop or kiosk.  In this way, ECO can build a sense of unity throughout the global workforce.

- Implement content management to organize authoritative business information across the whole of ECO.  Local affiliates, like Headquarters, are struggling with the management of information on their local sites. The Enterprise Intranet will provide a content lifecycle management tool to help reduce redundant content and increase relevant information.

- Centralise Intranet and IT infrastructure services.  Many ECO affiliates lack sufficient funds and resources to implement advanced Intranet technologies.  This project will deploy the Enterprise Intranet as a centralised service available to all ECO affiliates.

## Priority

Deploying an enterprise Intranet framework is regarded as a high priority since it will deliver high quality communications aimed at forming the new global organization.  Contributing factors to the high priority recommendation are:

- ECO is suffering from Intranet information glut. ECO desperately needs to adopt new strategies to streamline and focus the communication of important business information between Headquarters and the affiliates.

- Current Intranets often contain out-of-date and/or incorrect content.  The absence of enterprise content management has resulted in content being posted without considering ongoing ownership, maintenance, and/or retention criteria.  While some of this content is inconsequential, other content, such as out-of-date policies and procedures, may result in poor decisions or inappropriate actions.  The Law Department (among others) believes it is essential to correct this situation.

- The global business functions will rely in part on the Intranet to coordinate affiliate activities.  The current Intranet environment is too fragmented to support reliable cross-organization collaboration.  The Enterprise Intranet will promote reasonable global communications consistency to ensure reliable communications and collaboration across affiliates and business functions.

- Many affiliates and business function Intranets are based on out-of-date or deficient technologies.  The affiliates especially have been waiting almost two years for ECO to define and implement a new technology standard.  There is the risk that affiliates will continue to proceed with independent projects that will increase the difficulty and cost of eventual integration.

# Project Overview

## Project Objectives

The fundamental objective of the Enterprise Intranet Project is to provide an organised view to company communications, information, and web resources.  The project will accomplish this by introducing a shared framework to organise and present Intranet information throughout ECO.  Specific objectives include the following:

- Construct an intuitive Enterprise Intranet which includes

- Delivering a standard user interface with consistent “look and feel”, navigation and branding,

- Delivering web standards, usage guidelines and publishing best practices,

- Delivering enterprise-wide search for content adhering to the newly defined content standards,

- Developing a site map to obtain an overview of the enterprise Intranet, and to allow quick navigation,

- Cleaning up the current Intranet by ensuring all sites have an owner and are mapped to the enterprise site map, and deleting sites that are no longer maintained,

- Migrating content to the newly defined content standards, and

- Tracking site statistics, including hits and visitors.  ECO will use this information to understand site usage and adjust site content and functions.

- Provide a consistent environment for all ECO entities to manage Intranet content (timely information, elimination of redundant information) which includes

- Designing an overall schema to classify and organise content, information, and resources,

- Defining the processes to manage Intranet content through the creation, approval, classification, maintenance and retirement lifecycle,

- Defining, while leveraging work from the ECO Public Internet Project, the processes to translate global content to local language,

- Developing training materials (for content management and publishing) to ensure that employees are empowered to take full advantage of the new technologies and processes, and

- Developing a centralised service to enable affiliates to develop their local Intranet in alignment with the global Intranet strategy; includes pre-packaged navigation, templates, and common branding.

- Establish Intranet governance to provide on-going direction, set priorities, manage content, and ensure compliance to standards which includes

- Recommending organisation changes (roles and responsibilities) to support new content management processes, and

- Establishing the rules of the Intranet, and methods to ensure compliance.

- Define on-going support options for the enterprise Intranet which includes

- Determining on-going service levels for Headquarters and affiliates,

- Providing a description of services, costs, benefits, and risks for support options, and

- Recommending the on-going support structure.

## Project Scope

The Enterprise Intranet will eventually replace the approximately 35 existing Headquarters and affiliate web sites.  However, the project scope is limited to the ECO Headquarters Intranet (which includes the global functions), and 2 “first-wave” affiliate deployments.  Criteria for affiliate selection will be determined during the workshops planned for Q1 2003.

ECO Headquarters consists of the following 10 global functions: Corporate Affairs, Finance, Human Resources, eBusiness and Information Services, Law, Marketing, Sales, Operations, Planning, Research and Development.  In addition to the global functions, 35 affiliates also have their own Intranet sites.  An affiliate includes country sites (Germany, Holland, Japan, etc.), regional sites (European Union, Eastern Europe, Central Europe/Middle East/Africa, Asia/Pacific, Latin America), and other specific sites (ECO HQ in Lausanne, Worldwide Duty Free). See the attached Microsoft Powerpoint document (ECO Enterprise Intranet Project Dec 2002) to view ECO’s concept of our Intranet.

Technical Infrastructure

- Interwoven product suite is the content management software.

- GlobalSight System 4 is currently used for translation of document. Access to GlobalSight server will be available to external translators via reverse-proxy by Q1 2003.

## Project Deliverables

### Phase 1 Site Design Deliverables

Enterprise Intranet

- Intranet brand book – includes defining the standard graphic and visual elements of the Intranet brand; also includes style guide and standard templates to ensure consistent presentation from various information and capability sources.  The branding should clearly represent ECO’s products and operations since the Intranet is intended to help communicate our shared business objectives.

- Intranet technology architecture – includes infrastructure, server topology recommendations, and service provision model for development and support (hardware, software, support) necessary to deliver the Enterprise Intranet

- Intranet requirements document –  includes user/business requirements, success criteria and targeted measurements, functional specifications, and information architecture

- Intranet design document – includes navigation, taxonomy, content templates, and enterprise search

- Site map formalizing site organization – based on the information architecture, site structure will reflect the fundamental business and communications lines that exist in ECO to permit intuitive navigation and flexible search

- Enterprise Intranet Prototype – includes the following:

- general web site services such as navigation, publishing, search, contact us, etc.

- migrating a representative sample of existing Intranet sites the new site structure using the defined standard templates to validate design

- translating some global content to local language to validate the process for Intranet content

- Web standards and guidelines document – includes best practices for publishing; used as a guide for users who want to build a new site

- Deployment plan – includes identification of pilot global functions and affiliates, content scope, and dates

- Change Leadership – includes internal marketing and communications plan

Content Management

- Intranet schema design – defines the overall schema to classify and organize content, information and resources

- Content lifecycle document – defines the work processes to manage content throughout the creation, approval, classification, maintenance and retirement lifecycle; also includes translation process from English to the local affiliate language (leveraging work from the ECO Public Internet Project to provide consistency and reduce costs)

- Content templates – standard templates are based on requirements from the global business functions and affiliates (leveraging work from the ECO Public Internet Project); this is a subset of the Intranet design document

Governance

- Intranet governance document – specifies IS, Corporate Affairs, and business function headcount and process requirements to support and maintain Intranet content; includes roles and responsibilities

- Intranet policies and procedures – general rules around the Intranet (for example: all sites must have a site owner); includes methods to ensure compliance

### Phase 2 Implementation Deliverables

Enterprise Intranet

- Enterprise Intranet pilot – includes the following:

- general web site services such as navigation, publishing, search, contact us, etc.

- migrating existing Intranet sites into the new site structure using the defined standard templates

- Enterprise Intranet – launching the Intranet based on the deployment plan: includes

- general web site services such as navigation, publishing, search, contact us, etc.

- migrating the existing Intranet sites into the new site structure using the defined standard templates

- eliminating obsolete content by ensuring all sites have a site owner

- automatically (if possible) updating the enterprise site map (for new sites)

- translating global content to local language

- tracking site statistics

- Change Leadership – implementing internal marketing and communications plan

Content Management: Creation and Migration of Content

- Content Management Training – includes developing training materials for content publishers and approvers, and conducting training classes for approximately 200 employees

- Communication content – includes creating content for essential business information (corporate communications) and notable developments to the global workforce; the affiliate home page will provide space for corporate and global function communications

- Business function/affiliate content – includes creating content to present a consistent view of the business function’s or affiliate’s responsibilities, organization, and services; the affiliate function home page will provide space for global business function content

- Corporate and business function content – includes developing new and/or migrating existing content into the new site structures and templates

Support

- Intranet Support Options – includes description of services, costs, benefits and risks for each option; specifies headcount to support the Intranet infrastructure services

## Project Time Frame

- This business case recommends that ECO provide sufficient resources to complete the Enterprise Intranet rapidly to meet pressing worldwide need to harmonize internal communications and standardize Intranet technologies.  The eBusiness group proposes to deploy the new standard in 3rd quarter 2003.

## Deployment & Maintenance Strategy

Deployment

The Enterprise Intranet will require special consideration for deployment and maintenance due to its global reach.  ECO will try to eliminate widespread deployment problems by performing a rigorous pilot in Lausanne in advance of the affiliates.  ECO will apply the ABC model to allocate development and maintenance costs between Headquarters and affiliates.  ECO expects to deliver a rich functionality set in the core architecture (AB).  This will minimize affiliate and business function investment to specialized functions, and content development.

Maintenance

ECO will need to define a balanced maintenance program based on a reasonable assessment of necessary Headquarters and affiliate service levels.  Maintenance costs include hardware and communications redundancy, and available support staff.  Overall, ECO should expect that higher service levels would cost more than moderate service levels.  The eBusiness and ITO groups will work service level agreements with the ITSC groups in Europe, Asia/Pacific, and Americas to ensure appropriate support.

## Project Benefits

ECO will obtain significant benefits from the new Enterprise Intranet by streamlining corporate communications, standardizing content organization, and implementing navigation and search tools.

### Tangible

- Reduce cost and work in the global business functions and affiliates—The new Intranet provides the opportunity to reduce costs by eliminating redundant or obsolete content.  Eliminating redundant content will reduce web site maintenance.  Eliminating obsolete content will reduce the risk of employees making bad decisions based on incorrect information.

- Reduce cost and work in IS —The new Enterprise Intranet will gradually replace the custom out-of-date technology ECO currently uses for Intranet development with industry standard products. This will allow ECO to reduce the number of servers currently hosting affiliate and business function sites.

- Provide Intranet capabilities to affiliates for low cost—The new Intranet will provide centralized Intranet and IT infrastructure services. Introducing a shared Intranet service will reduce the cycle time and effort for developing and deploying new sites and content.  Affiliates will have some flexibility to extend or customize certain features (additional templates, local hardware infrastructure) at local expense.  Alternatively, affiliates (especially small markets) can accept the service as installed for little or no cost beyond content development.

- Reduce maintenance costs—Existing sites are becoming more difficult to maintain, as they grow more complicated since information and links are hard-coded directly on web pages.  Even modest design or context changes frequently affect many web pages and can necessitate significant IS intervention.  A robust Intranet architecture (which separates navigation from content) will allow users to alter design and content without unduly affecting site structure.  This will reduce site maintenance, allowing users to focus on content.

### Intangible

- Provide multilingual global communications.  The enterprise Intranet will provide ECO management a flexible and cost-effective platform to broadcast essential business information and development to the global organisation through a variety of traditional and multimedia formats.  These types of communications can be highly effective, second only to face-to-face contact, which is difficult to achieve in a large global organisation.  In addition, the new Enterprise Intranet will leverage ECO’s Public Internet Project to provide translation services of global content to local language.

- Promote and enable authoritative information sources—The Intranet will provide a place to find information, capabilities, and services.  Governance will ensure only authoritative information is provided on the new Intranet.  Exposing authoritative business information and opening internal business processes to employees can result in increased productivity, and is a best practice of world-class organisations.

- Improve usability—Each ECO affiliate currently has its own standards for designing and developing Corporate Communications and Business Function sites.  This means that sites appear and operate differently.  This is extremely confusing and prevents ECO from gaining the full benefit from its substantial, ongoing investment in Intranet development.  This project will implement standard branding, designs, and technologies to ensure consistency between sites, and to enable employees to quickly find relevant information.

## Project Assumptions

The project assumes the following guiding principles:

- Affiliates should have reasonable flexibility to use the Intranet for local employee and business function communications.  Attempting to remotely control local development could needlessly constrain local business progress.  However, local implementations should use Headquarters provided architectures and frameworks to prevent duplicating development, support, and technology costs, and to advance a unified information network.

- The Intranet is fundamentally an open medium.  While technologies exist to restrict content access, they are expensive to implement and difficult to reliably administer, especially on a global scale.  Therefore, ECO should avoid using the Intranet to communicate company sensitive materials.

- The content management tool must allow the business functions to publish and organize content with minimal IS support. Business users are responsible for content population and organization.  This guiding principle is used to keep IS costs stable against a growing number of sites and content.

- Publishers must be able to use the Interwoven (Team Site) content management tool in the available languages.