## Slide 1: ASAP for Enterprise Portal HIGH LEVEL Roadmap Description (Deliverables)

## Slide 2: Project Preparation and Business Blueprint
Portal Operation Concept
Portal User Interface Design
Branding
Digital Corporate Identity... …
Requirements:
Core Business Processes
Intelligence Content
Requirements:
Collaborative Functions
Knowledge Management
Requirements:
Corporate Information
Intranet Serv.
Content Blueprint
Enterprise Strategic Framework
Usabilty cycle
Portal Content Structure
Navigation/Content Matrix
Roles
Final Page Layout
Mock-up
INPUT/OUTPUT
DETAILING
INFLUENCE
Discovery and Evaluation
Business Critical
Non Business Critical
Portal Project Development Environment
Content Implementation Cycles
User Mgmt./
Security Design
Portal Solution Blueprint
Prototype
Technical Design
Portal Content Program
scoping

## Slide 3: Realization and Final Preparation
Portal/Content Admin.
Procedures
Portal User Interface Design
Branding
Digital Corporate Identity
…
Portal Content Structure
High Level Navigation
Roles
Worksets, Final Page Layout
Portal Production Environment
User Management/Security
User Persistence
Authentication Procedure
…
Content Implementation
Content Source Integration
Content Objects, Pages
Repositories …
Portal/Content Development
iViews
Knowledge Management
Connectors
Final Confirmation and Test Preparation
Approved System Tests