## Slide 1
Guidance for progression to Standard Adjusted for Recirculation ballot meeting
Prepared by Vic Hayes, Chair
Lucent Technologies
Notes: 1
1

## Slide 2
Summary
This presentation gives the most important actions 802.11 have to take to progress its draft standard
It gives the schedule for the recirculation ballot after the January meeting to reach the June Standards Board meeting
As a back-up it gives the schedule for getting a second recirculation ballot to reach the June Standards Board meeting
Standards Board meetings in 1997:
  March 20, June 26, September 16, December 9.
Proposed standard due at IEEE office:
  Feb 7, May 16, Aug 1, Oct 31
Notes: 2
2

## Slide 3
What to do
Do a thorough WG review and submit to Sponsor Recirculation ballot from the March meeting
Try to reduce the number of no-comments
Either have a face-to-face meeting or have a tele-conference call after closure of the sponsor recirculation ballot for decision to send to Standards Board.
Final edit
Submit
Notes: 3
3

## Slide 4
Time Line
6
13
20
27
3
10
17
24
JAN
FEB
30
Plenary
FTP
Comment resolution meeting
28
5
12
19
26
7
14
21
MAY
APR
recirc ballot
3
10
17
24
31
7
14
21
MAR
APR
Teleconference or actual meeting
submit
Deadline for June SAB meeting
WG review
edit
Notes: 4

## Slide 5
RECIRCULATION BALLOT D6.1
End of meeting Mar 14 (Fri)
Editors deliver Mar 21 (Fri) 7 days to produce
Draft on server Mar 25 (Tue)
Draft at IEEE Mar 26 (Wed)
All drafts mailed Apr 4 (Fri)
Ballot closes Apr 24 (Thu) 20 days (30 days from server)
Meeting start Apr 29 (Tue) face to face or tele-conference
Deadline May 16
SAB mtng June 24-26 Cleveland OH (Thu)
Notes: 5
5